Project Charter and Project Management Plan Template
Release History
Issue Date	Version	Owner	Change Description
14 Mar 2013	1.0	Don Krapohl	Draft

# Business Information
Request Date	Project Name
13 Mar 2013	Business Development Capture Management. Portal
Prepared By	Customer Name
Don Krapohl	Joe Exec, ACustomer

# Project Description
Project Type	Project Status	Desired Completion Date
	New Upgrade to Existing	14 May 2013
Objectives (What do you want to accomplish?)
Create a suite incorporating collaboration, site templating, document templating, and supporting business capture workflows.
Stakeholders (Who is involved or needs to know?)
Joe Exec, VP, Sales / Jim Cap, VP, Capture Management / Robbie Beadie, Director, Business Development / Richard Marshall, Program Manager, Major Program
Project Scope (What is in or out of scope of this effort?)
In scope: / SharePoint site for internal use only / Base/master site / Capture Management site template / Capture Management site template will include templates for all process deliverables / Capture Process workflow / Capture roles as security and audience classifiers / SharePoint out-of-the-box search / SharePoint capture process work queue web part—current user (user level) / SharePoint task list integration with Outlook / Project management of the project / Gathering templates / Out of scope: / Reports / Dashboards / Integration with any external data sources / Modification of any document templates or facilitation of/dependency on same / New technology implementation outside SharePoint built-in functionality / Loading of any content (any documents produced outside this site) except for document templates / Any other web part except the work queue web part / Analytics, aggregation, text parsing, email parsing, semantic indexing, or any other form of machine learning/artificial intelligence

# Project Information
Assumptions
All document templates exist for the capture process / A site collection can be provisioned on the Company’s internal SharePoint instance / No third-party tools will be used / No visualization of reports will be created / The project will be fully funded / The process to be covered is solely from strategy to post-submission
Issues
NSTR.
Risks
The corporate SharePoint governance may scale back the capabilities of SharePoint. / Project may not be funded to completion. / Process and standards document deconstruction appears to have missing and disconnected elements that need to be reconciled, such as gaps in document specifications.
Acceptance Criteria
Functioning base site with standards library/links to same / Long and fast track proposal workflows including initiation triggers / Long and fast track proposal site templates / Collection of appropriate site templates for capture process